ENS 491 – Graduation Project (Design)

Analysis Report

# Project Title: Developing of a Patient-Centered Cross-Platform Application for a Patient NGO

Group Members:

Umar Hanif Abdul Aziz #32758

Nil Yılmaz #31255

Doğukan Doğan #31053

Alp Nuhoğlu #31200

Supervisor(s): Öznur Taştan, Elif Dürdane Koç

Date: 21.12.2025

# ABSTRACT

This project addresses two intertwined problems: non-governmental organizations (NGOs) often lack the technical and financial capacity to maintain dynamic, up-to-date websites, and Myasthenia Gravis (MG) patients and caregivers in Turkey face fragmented, largely technical or clinician-oriented information rather than a centralized, patient-friendly digital resource. To respond to these needs, the project aims to design and implement a reusable, data-driven web template for NGOs, realized as a Flutter Web is not feasible; thus, it changed React as single-page application with a Firebase backend (Authentication, Cloud Firestore, and Firebase Storage). In this architecture, all public content such as organizational pages, MG information, events, blog posts, media, reports, donation IBANs, and volunteer applications is stored in Firestore, while images and documents are managed via Storage and referenced from the database. Content is administered through a simple role-based management panel with exactly one admin and one editor account; the admin manages structural and sensitive content (e.g., MG information pages, bylaws, financial reports, IBAN entries), while the editor manages frequently updated items (blog posts, events, announcements, media). Role-based access is enforced both in the user interface and in Firebase Security Rules, with attention to KVKK and basic accessibility principles. Methodologically, the project follows an iterative Scrum-based process, including requirements analysis with the NGO and supervisors, UI/UX design in Figma, architecture and schema design, incremental implementation, and testing and deployment. As a proof of concept, the template will be configured and deployed for the Myasthenia Gravis Foundation in Turkey, demonstrating that the same technical core can support a real health-focused NGO while remaining adaptable to other organizations.

# INTRODUCTION

Non-governmental organizations (NGOs) frequently rely on digital platforms to communicate their mission, share updates, organize events, and engage with volunteers and supporters. However, most NGOs lack the technical capacity to maintain or update their websites, resulting in static pages, outdated content, and limited public engagement. Existing website solutions, either custom-coded or powered by general-purpose CMS platforms, often require advanced technical skills, continuous maintenance, or financial resources that many NGOs do not possess. Consequently, NGOs struggle to sustain an effective online presence despite the critical role digital communication plays in awareness and community outreach.

To address this gap, our project proposes the development of a dynamic, database-driven web platform template designed specifically for NGOs. The core objective is to build a flexible, scalable, and easy-to-manage infrastructure where non-technical personnel can update all relevant sections of their website through a structured admin panel. The platform incorporates role-based access control, allowing administrators to manage sensitive pages (e.g., reports, legal documents, medical information) while enabling editors to handle recurring updates such as events, announcements, media content, and blog posts. By separating structure from content and storing all information in a cloud-based backend (Firebase), the system ensures that the website can be continuously updated without any programming knowledge.

A key advantage of this approach is its reusability: once the template and its dynamic architecture are established, any NGO can adopt the system, customize its content, upload its branding, and configure its pages without modifying the underlying codebase. The platform is therefore not limited to a single organization but designed as a general-purpose NGO website framework. NGOs can modify text, images, sliders, reports, forms, media galleries, and event listings directly through the admin interface, enabling rapid adaptation to their specific mission, audience, and operational needs.

For the purpose of this project, the Myasthenia Gravis (MG) Foundation in Turkey is selected as a proof of concept. The MG Foundation provides an ideal case study due to its need for frequent updates, medical information dissemination, patient engagement, and transparency through activity and financial reports. After building the general template, we apply it specifically to the MG Foundation’s content requirements to demonstrate functionality, adaptability, and real-world usability.

Myasthenia Gravis (MG) is a rare autoimmune neuromuscular disease characterized by impaired neuromuscular transmission, leading to fluctuating muscle weakness and fatigue (Bubuioc et al., 2021). Although uncommon, MG’s global prevalence has risen to 15–20 cases per 100,000 individuals due to improved diagnostics and aging populations (Gilhus et al., 2019; Sciancalepore et al., 2024). Patients and caregivers often face difficulties in accessing reliable, comprehensible, and continuously updated information, especially in countries where structured digital health resources are limited. In Turkey, MG-related information is scattered across hospital pages, neurology units, informal patient groups, and inconsistent online sources. Social media communities, while supportive, frequently suffer from misinformation risks and lack sustainability.

The absence of a centralized, systematically maintained, Turkish-language digital resource creates barriers for patients, caregivers, and newly diagnosed individuals seeking accurate guidance. By using the MG Foundation as the proof-of-concept implementation, this project aims to demonstrate how a generalized, dynamic NGO website architecture can effectively deliver verified health information, organize community activities, support awareness campaigns, and strengthen digital communication through a sustainable, user-friendly, and adaptable platform.

# PROPOSED SOLUTION AND METHODS

The proposed system is a dynamic, database-driven web platform template for NGOs, designed to be reusable across different organizations while remaining simple enough to be operated by non-technical staff. Instead of building a one-time, hard-coded website for a single foundation, the project focuses on creating a generic infrastructure where content, configuration, and branding are fully separated from the application logic. Within this template, each NGO can manage its own pages, media, reports, and announcements through an admin interface, without modifying code or depending on a developer for routine updates.

At a high level, the system consists of two main parts: a public-facing website and a role-based management panel. The public website presents structured information about the organization (e.g., “Biz Kimiz?”, mission, board members, supporters), disease-specific educational content, events, announcements, reports, and media. The management panel is restricted to authenticated users and provides two primary roles: admin and editor. Admins can manage sensitive and structural content such as MG information pages, bylaws, financial tables, contact information, donation IBANs, and board/supporter lists. Editors focus on frequently changing content such as blog posts, events, announcements, and media galleries. This separation of roles reduces the risk of accidental changes to critical information while still allowing agile content updates.

The system is implemented as a React for frontend communicating with a Firebase backend. React is used to develop a responsive single-page application that runs in modern browsers on desktops, tablets, and smartphones, ensuring that patients, caregivers, and NGO staff can access the platform on different devices with a consistent user experience. Firebase provides core backend services, including Authentication for secure login and role management, Cloud Firestore as the primary NoSQL database, and Firebase Storage for hosting images, documents, and reports. All textual and structural content (pages, posts, events, announcements, media items, reports, IBAN entries, volunteer applications, user roles, etc.) is stored in Firestore collections, allowing the website to be fully data-driven. The UI simply renders what is stored in the database, which makes the template easily adaptable to other NGOs: adopting organizations only need to fill in their own content.

For this project, the Myasthenia Gravis (MG) Foundation in Turkey is used as a proof of concept to validate the template. The MG Foundation requires a website with clearly defined sections such as medical information about MG, events, announcements, media coverage, volunteer forms, and financial and activity reports. These requirements map naturally onto the generic template and provide a realistic, high-impact context in which to design and test the system. Once the platform is implemented and evaluated with the MG Foundation’s content, the same architecture can be reused by other NGOs by reconfiguring content and branding, demonstrating that the solution is not only problem-specific but also generalizable.

## Objectives/Tasks

### 3.1.1 Functional Objectives

The functional objectives describe what the system should enable NGOs to do, regardless of the underlying technology. In this project, the main functional objectives are:

●       Reusable NGO Website Template: Develop a dynamic, database-driven web template that can be reused by different NGOs. Each NGO should be able to adapt the same structure by changing content, images, and basic configuration, without modifying the source code.

●       Public-Facing NGO Portal: Provide a public website that includes, at minimum:

○        “Biz Kimiz?”

○        Myasthenia Gravis (MG) information pages (e.g., “MG Nedir?”, types, symptoms and diagnosis, treatment, risky drugs, thymectomy and MG, living with MG)

○        Blog section

○        “Neler Yapıyoruz?” section (events, announcements, projects)

○        Media section (press, videos, gallery)

○        Reports (financial tables and activity reports)

○        Contact and volunteer forms

●       Role-Based Management Panel: Implement a management panel with exactly two privileged accounts.

○        Admin: can edit sensitive and structural content (MG information, bylaws, reports, IBAN data, contact details, homepage slider and slogans, board members, supporters).

○        Editor: can manage frequently changing content (blog posts, events, announcements, and media items).

●       Dynamic Content Management: Allow the admin and editor to:

○        Create, edit, publish, and archive blog posts, events, announcements, and media.

○        Update page texts and associated images on predefined pages.

○        Upload and manage report documents and donation-related IBAN entries.

○        View and manage volunteer form submissions.

●       Proof of Concept for MG Foundation: Use the Myasthenia Gravis Foundation in Turkey as a concrete proof of concept by configuring the template with MG-specific content, structure, and visual identity, and validating that the system meets their needs.

### 3.1.2 Technical Objectives

The technical objectives focus on how the system will be built and what engineering qualities it should satisfy:

●       React (web frontend) as Single-Page Application (SPA): Implement the public site and management panel as a single-page application using React, with client-side routing and responsive layouts that work on desktop, tablet, and mobile devices.

●       Layered and Modular Application Architecture: Organize the React application into clear layers:

○        Presentation layer (screens and widgets)

○        State / ViewModel layer (controllers using a state management solution such as Provider/Riverpod)

○        Data access layer (repository/service classes that interact with Firebase)

This separation should improve maintainability, testability, and future extensibility.

●       Firebase-Based Backend Integration: Use Firebase services as the main backend platform.

○        Firebase Authentication for secure login and session management of the single admin and editor accounts.

○        Cloud Firestore as the primary NoSQL database for all structured content (pages, blog posts, events, media, reports, IBAN entries, volunteer applications, users/roles).

○        Firebase Storage for binary files (images, PDFs), referenced from Firestore by URL or path.

●       Secure Authentication and Role-Based Authorization

○        Ensures passwords are never handled directly by the application and remain securely stored on Firebase.

○        Associates each authenticated account with a role document in the users collection.

○        Enforces role-based access control both in the React UI and via Firebase Security Rules.

●       Robust Firestore Data Model

○        The platform is fully data-driven; all public content comes from Firestore.

○        Another NGO can adopt the template by simply replacing MG-specific data with its own content through the management panel.

○        Queries are efficient for common use cases (e.g., “latest 3 blog posts”, “upcoming events”, “reports by year”).

●       Compliance with Privacy and Legal Constraints: Implement data handling practices that support KVKK and general privacy principles.

○        Minimize the personal data collected in forms.

○        Restrict access to personal data (e.g., volunteer applications) to authorized roles only.

○        Avoid storing any unnecessary sensitive health or financial data beyond what the NGO requires.

### 3.1.3 Project Tasks and Milestones

The project tasks translate these objectives into concrete work packages to be completed across ENS491–492 using Scrum. The detailed timeline and sprint breakdown are provided in the Project Schedule section and at the Jira board; here we outline the main tasks and milestones at a high level:

- Architecture and Design Finalization

●   	Finalize the overall system architecture (React SPA + Firebase backend).

●   	Define the layered structure (presentation, state, repositories/services).

●   	Finalize the Firestore data model for pages, blog, events, media, reports, users, IBAN entries, and volunteer applications.

●   	Confirm admin/editor capabilities and corresponding access rules.

- UI/UX Design and Prototyping

●   	Design the information architecture and navigation for the public site and management panel in Figma.

●   	Create high-fidelity prototypes for key flows (reading MG info, viewing events, managing content as admin/editor).

●   	Validate prototypes with the NGO and supervisor and refine based on feedback.

- Core Infrastructure Implementation

●   	Set up the React project and configure routing for the SPA.

●   	Integrate Firebase SDKs (Authentication, Firestore, Storage).

●   	Implement base layout components (header, footer, navigation, basic page templates).

●   	Implement authentication flow for the single admin and editor accounts.

- Content Modules Implementation

●   	Implement MG information pages using the pages collection and page content editor for the admin.

●   	Implement blog module (listing, detail view, create/edit interface for editor).

●   	Implement events and announcements modules (listing, filtering into past/upcoming, create/edit interfaces).

●   	Implement media modules (press items, videos, gallery images) and corresponding editor/admin workflows.

●   	Implement reports and IBAN modules (file upload to Storage, metadata in Firestore, admin-only editing).

- Management Panel and Role Enforcement

●   	Build the management panel UI for admin and editor, including dashboards and module-specific views.

●   	Implement role-based UI restrictions (e.g., hiding admin-only features from the editor).

●   	Define and test Firebase Security Rules to enforce access control for all relevant collections and Storage paths.

- Testing and Quality Assurance

●   	Perform functional testing for all core features (public site and management panel).

●   	Conduct basic usability testing with NGO representatives to ensure non-technical users can perform their tasks.

●   	Perform basic security checks, including verification of authentication flows and Security Rules behavior.

- Deployment and Handover

●   	Build the React application for production.

●   	Deploy the application to an HTTPS-enabled hosting environment (e.g., Firebase Hosting).

●   	Create a brief user guide for the admin and editor, explaining how to log in and manage content.

●   	Document technical aspects (architecture, data model, configuration) for future maintenance and potential reuse by other NGOs.

Together, these functional and technical objectives, supported by clearly defined tasks and milestones, structure the project as a realistic but challenging engineering effort that can be developed and iteratively refined within the ENS491–492 timeframe.

## High-level architecture & components

The proposed system adopts a modular, three-layer architecture designed to support a dynamic, data-driven NGO website that can be adapted by non-technical organizations. The architecture consists of:

- a presentation layer implemented with React,

- an application layer responsible for client-side logic and state management, and

- a data layer using Firebase Authentication, Cloud Firestore, and Firebase Storage.

At the presentation layer, the platform is delivered as a single-page application (SPA) rendered directly in the user’s web browser. React is selected for its cross-platform rendering capabilities, ability to generate consistent UI elements, and suitability for responsive layouts. The SPA contains two main user interfaces:

- Public Site: accessible to all visitors and consisting of pages such as Anasayfa, Biz Kimiz, Myasthenia Gravis information sections, Blog, Etkinlikler, Medya, Raporlar, and İletişim. All content displayed on these pages is retrieved dynamically from Cloud Firestore, ensuring that updates made by NGO staff immediately appear on the live website without code changes.

- Management Panel: accessible only to authenticated NGO personnel. This interface provides role-based content management functionality.

  - The Admin manages structural or sensitive content including MG information pages, organization details (mission, vision, bylaws, history), financial reports, donation IBAN entries, supporter lists, and volunteer submissions.

  - The Editor manages frequently updated content such as blog posts, events, announcements, and media items (press, gallery, videos).

  - Access control is implemented in both the UI and through Firebase Security Rules.

The application layer handles client-side data flow, routing, and role-based logic. Flutter’s navigation system maps URLs (e.g., /mg/mg-nedir, /blog, /admin/events) to corresponding views, allowing clean and predictable routing within the SPA. State management (e.g., current user, role, loaded content) is implemented using a structured pattern such as Provider or Riverpod to preserve separation of concerns and maintainability.

The data layer is built on Firebase services:

- Firebase Authentication: manages login, identity, and secure session handling. Passwords are never stored manually; Firebase applies modern hashing, salting, and token issuance. Each user is associated with a Firestore document storing their role (admin or editor).

- Cloud Firestore: serves as the main NoSQL database, storing structured collections for pages, blog posts, events, announcements, board members, supporters, media items, reports, donation IBANs, volunteer applications, and user roles. Since all public content is stored in Firestore, the system is inherently template-based and can be reused by any NGO by simply replacing the stored data.

- Firebase Storage: stores binary assets including images (sliders, gallery items, board member photos, event visuals) and PDF reports. Firestore stores references (paths or URLs) to these files.

Data Flow Overview

When a public visitor accesses the website, the React SPA retrieves the relevant page and content data from Firestore in read-only mode. When an admin or editor logs in, Firebase Authentication verifies credentials and authorizes the user. Depending on the assigned role, the management panel allows content updates, uploads to Storage, or changes to Firestore documents. Updated content immediately propagates to the public site, as all page elements are rendered dynamically from the database.

This architecture ensures scalability, maintainability, and long-term adaptability. By separating content from code and allowing controlled editing through a role-based panel, the system functions as a reusable, low-maintenance template that can be adopted by different NGOs with minimal technical support.

Communication between the frontend and backend is handled entirely through Firebase SDKs. The React application communicates with Firebase Authentication to obtain an ID token, and this token is automatically attached to all subsequent Firestore and Storage requests. Firestore provides structured content to both the public interface (read-only) and the CMS interface (read/write), while Firebase Storage handles media uploads and downloads referenced in Firestore documents. Security Rules use the authenticated user context provided by Firebase Auth to allow or deny each request, ensuring strict isolation between public visitors, editor operations, and admin-level changes.

## Realistic Constraints

### 3.3.1 Economic and Resource Constraints

The project is developed by a small student team in collaboration with a non-profit organization that has limited financial and technical resources. Neither the team nor the NGO can afford commercial backend services, paid CMS solutions, or dedicated server infrastructure. As a result, the system must be built almost entirely on free or low-cost tiers of available technologies:

●   	Firebase (Authentication, Cloud Firestore, Storage, Hosting) will be used within its free or education-friendly quotas as much as possible. This constrains how much data can be stored, how many read/write operations can be performed, and how much bandwidth can be consumed before cost becomes an issue.

●   	React and the Dart SDK are open source, which reduces licensing costs, but limit us to the capabilities and constraints of this ecosystem.

●   	Figma and other development tools will be used on their free plans, which impose restrictions on the number of files, collaborators, or private repositories.

Because the platform is intended as a template that other NGOs could reuse, ongoing hosting and maintenance costs must remain minimal. This means we must avoid heavyweight architectures (e.g., self-hosted servers, complex microservices) and design the system to run efficiently on Firebase’s serverless infrastructure. Any potential features that may require paid services (for example, advanced analytics, external payment gateways, or heavy media streaming) must either be deferred or designed so they can be added later without breaking the core architecture.

Finally, there is a human resource constraint: the NGO does not have dedicated IT staff. After handover, only the admin and editor accounts will manage the system. This constraint forces the design toward simplicity: there is no realistic budget for long-term developer support, so the platform must be robust and straightforward enough to be operated by non-technical people with minimal training.

### 3.3.2 Technical and Time Constraints

From a technical perspective, the project is constrained by both the chosen stack and the academic schedule.

On the technology side, the team commits to a specific stack: React for the frontend and Firebase for the backend. This implies:

●   	The entire application must run efficiently as a single-page application (SPA) in the browser, which can be challenging on older devices or slow connections due to initial bundle size and client-side rendering costs. We must keep the UI code and dependencies lean, avoid unnecessary heavy animations, and optimize image usage to maintain acceptable performance.

●   	Cloud Firestore and Firebase Storage impose a document-oriented, non-relational model. This means we must carefully design collections and documents to avoid inefficient queries and unnecessary data duplication, while still keeping the structure understandable and maintainable.

●   	All security and access control must be expressed through Firebase Authentication and Firebase Security Rules, which require careful design and extensive testing to prevent misconfiguration.

The team must also respect the ENS491–ENS492 timeline, which limits how much can be implemented within one academic year. We cannot deliver an “everything included” enterprise CMS; instead, we must prioritize the most critical features:

●   	Core public content (MG information pages, NGO information, events, blog, media, reports, contact and volunteer forms).

●   	A functional management panel for the single admin account.

●   	Reliable and secure integration with Firebase (Auth, Firestore, Storage).

More advanced features such as multi-NGO management in a single deployment, full user-role configuration screens, or integrated online payment systems are intentionally out of scope for the current timeframe and are treated as potential future extensions.

In addition, the project team has other concurrent courses and responsibilities, so development capacity is not full-time. This constraints the length of sprints, the size of increments that can be realistically delivered, and the depth of testing that can be performed. To cope with this, we focus on a layered architecture, modular implementation (per feature), and early integration, so that even a partial feature can be functional and testable within a sprint.

### 3.3.3 Social, Ethical, and Legal Constraints

The system operates in a context where health-related information and personal data are involved, which introduces serious social, ethical, and legal constraints.

From a social and ethical perspective:

●   	The platform publishes information about Myasthenia Gravis, a chronic health condition. Even though the site is not a diagnostic or emergency medical service, users may still rely on its content when making health-related decisions. Therefore, MG-related pages must be written in clear language, avoid providing direct diagnosis or treatment decisions, and be reviewed and approved by the NGO and (when available) clinical experts.

●   	Misinterpretation or misuse of information could cause harm or confusion for patients and caregivers. For this reason, the admin-only editing model for MG information and official documents is not just a technical choice, but an ethical safeguard.

●   	The system must explicitly communicate that it is for information and support only, not a substitute for professional medical consultation or emergency services.

Legally, the platform must respect Türkiye’s Personal Data Protection Law (KVKK) and general privacy principles:

●   	Personal data is collected through forms such as “İletişim” and “Gönüllümüz Ol” (e.g., name, email, phone, city, short message). This data must be transmitted over HTTPS, stored securely in Firestore, and accessible only to authorized roles (admin and, where appropriate, editor).

●   	Only minimal necessary information should be collected. There is no need to store sensitive health data or detailed personal profiles, and the system design must avoid any unnecessary personal data fields.

●   	Access to volunteer applications and contact form submissions must be restricted via Firebase Security Rules so that they are never exposed publicly.

●   	The NGO must be able to respond to basic data rights (e.g., deleting a volunteer application if requested), which affects how data is structured and identified in Firestore.

There is also a broader usability and inclusion constraint: the website and management panel must be usable by non-technical NGO staff and by patients and caregivers with varying levels of digital literacy. This influences not only the visual design (clean layout, readable fonts, sufficient contrast, simple navigation) but also how features are exposed. For example, we cannot expect NGO staff to understand technical concepts like Firestore collections or Storage paths; instead, the management panel must provide friendly forms and clear labels. Similarly, pages must be easy to navigate for users who may have fatigue, visual difficulties, or limited experience with web applications.

These social, ethical, and legal constraints limit some technical choices (e.g., no open registration, no collection of sensitive medical records, careful limitation of who can view submissions), but they also guide the project toward a more responsible, transparent, and user-centered system design, which is essential for a platform related to health and civil society.

## Engineering/Scientific Standards

### 3.4.1.Process and Requirements Practices

The project follows a structured software development process aligned with common engineering standards for lifecycle management. Requirements have been explicitly documented in this proposal and traced into objectives and tasks, which corresponds to the idea of maintaining a requirements specification in formal process models (e.g., IEEE-style SRD/SRS documents). For project management, we adopt an agile Scrum approach: requirements are maintained as a product backlog, work is done in sprints, and each sprint delivers a testable increment. This satisfies the principles of iterative, feedback-driven development promoted in modern software engineering practice, rather than an ad-hoc or purely waterfall process.

### 3.4.2 Architecture and Coding Practices

Architecturally, the system is designed using layered separation (presentation, state/view model, data access) and modular components for each feature (events, blog, MG pages, reports, etc.). These choices reflect broadly accepted engineering principles such as separation of concerns, high cohesion and low coupling, and reuse of components. In practice, this means that user interface code, business logic, and Firebase access are kept in different modules, making the system easier to maintain, extend, and test. Version control with GitHub and avoiding hard-coded secrets also align with standard professional coding practices.

### 3.4.3 Security and Data Protection Practices

Security is implemented following widely recognized best practices rather than custom ad-hoc solutions. We use HTTPS for all communication, delegate password handling to Firebase Authentication (which applies hashing and salting internally), and implement role-based access control via Firebase Security Rules and application-level checks. Concepts like least privilege (admin vs. editor vs. public), minimal data collection, and restricted access to personal data correspond to principles found in guidelines such as OWASP recommendations and data-protection frameworks (e.g., KVKK, GDPR-style privacy by design). In this sense, features like role-based access control are not only functional requirements, but also concrete applications of established security and privacy standards.

### 3.4.4 Usability, Testing, and Documentation Practices

On the quality side, we follow basic usability and accessibility recommendations: clear navigation, readable typography, sufficient contrast, and simple forms for non-technical users. This is consistent with human–computer interaction and web accessibility guidelines (e.g., WCAG-inspired principles), even if we do not claim full certification. Testing is integrated into development: each increment is functionally tested against its user stories, and critical behaviors (such as access restrictions) are verified. Finally, both technical documentation (architecture, data model, configuration) and user-oriented instructions (short guide for admin/editor) are prepared, which aligns with the expectation in engineering standards that systems should be accompanied by sufficient documentation for operation and maintenance.

# Design Requirements

## Functional Requirements

The system is required to function as a fully dynamic, data-driven NGO website supported by an integrated content management interface accessible only to authorized personnel. At the core of the platform, the system must provide secure authentication for NGO staff and enforce a two-role structure each responsible for different types of content. Public visitors may freely access all pages of the website, while only authenticated users can interact with the CMS.

Functionally, the website must retrieve all displayed content from a central database so that updates made in the CMS are immediately reflected on the public site without code changes. The public interface includes all sections required by the NGO such as Anasayfa, Biz Kimiz, the full Myasthenia Gravis informational content, Blog, Etkinlikler, Medya, Raporlar, and İletişim. Public users should be able to browse text, images, events, blog posts, announcements, and media items in a fully read-only manner.

The CMS must enable NGO staff to manage all material appearing on the website.

- Admins must be able to edit structural and sensitive content such as MG information pages, organizational descriptions (mission, vision, history, bylaws), financial reports, donation IBAN entries, supporter lists, and submissions from forms.

- Editors must be able to create and update frequently changing content such as blog posts, events, announcements, and media items, while being restricted from modifying Admin-only fields.

The system also requires full support for multimedia content.

- Both Admin and Editor roles should be able to upload and replace images or PDF documents, which must then be stored in Firebase Storage and referenced in Firestore.

- Uploaded content should appear on the public site without manual deployment.

Finally, the system must include two public forms:

- a Contact Form for general inquiries, and

- a Volunteer Application Form for individuals wishing to support the NGO.

Form submissions should be stored securely and accessible only to authorized staff through the CMS.

## Non-Functional Requirements

### Usability

Since the platform is intended for NGOs with limited technical expertise, usability is a critical requirement. The management interface must be simple, predictable, and accessible to users who may not have prior experience with web administration tools. All CMS functions—editing text, uploading media, managing events, or reviewing form submissions—should be achievable without technical knowledge or specialized training. The interface should follow a clean and consistent layout where pages, content blocks, and actions are easy to locate and understand.

The public website must be equally intuitive for visitors. All informational sections should be presented in a clear hierarchy, with readable typography, appropriate contrast, and responsive layout that adapts seamlessly to different screen sizes. Navigation must be straightforward, allowing users to move between MG information, events, blog posts, media, and organizational details without confusion or unnecessary steps. Interactive elements such as links, buttons, and forms must be labeled clearly and behave predictably.

From an accessibility perspective, the system should accommodate a broad range of users by following basic principles of accessible design: sufficient color contrast, scalable text, consistent iconography, and layouts that remain functional on mobile devices. Content updates made by the NGO should appear immediately on the public-facing site without requiring manual refreshes or technical intervention, ensuring a smooth experience for both maintainers and end-users.

Overall, the usability requirements ensure that the system remains friendly, accessible, and manageable for non-technical NGO staff while providing a clear and engaging experience for the public audience.

### Reliability

Reliability is essential for a platform that serves as an NGO’s primary communication and information channel. The system must operate consistently under normal usage conditions and ensure that both public users and authorized staff can access the website and management panel without interruptions. Because all content is stored in Firebase’s managed infrastructure, the platform benefits from built-in redundancy and high availability; however, the application still needs to be designed so that transient network issues or slow connections do not disrupt core functionality.

The system should reliably present up-to-date information by ensuring that all content displayed on the public site accurately reflects the data stored in Firestore. Data consistency is especially important for sensitive materials such as MG informational pages, financial reports, IBAN details, or event announcements. Whenever an Admin or Editor updates content, the system must ensure that the update is correctly stored, and that the public interface reflects the change without requiring manual intervention or server restarts.

Finally, since the system relies on a single admin and a single editor account, reliability also includes maintaining secure and uninterrupted access for these roles. Password reset mechanisms, controlled role management, and stable authentication flows are required to ensure that content administrators are never unintentionally locked out of the platform. Together, these measures ensure that the website remains dependable, accurate, and consistently accessible to both maintainers and visitors.

### Performance

The performance requirements of the system focus on ensuring fast, responsive interactions for both public users and NGO staff, even on lower-end devices or slower internet connections. Since the platform is delivered as a React single-page application, initial load time is a key consideration. The application must be optimized so that essential interface components and public content load quickly, avoiding long delays or heavy graphical elements that may overwhelm limited hardware. Once loaded, navigation within the SPA should feel instantaneous, with smooth transitions and minimal latency when requesting data from Firestore.

Database queries must be designed to be efficient and lightweight. This includes minimizing unnecessary reads, indexing frequently queried fields, and structuring content documents so that pages can be populated with as few database calls as possible. Public visitors should be able to browse MG information, blog posts, events, and media items without waiting for large images or excessive data to load. Image files stored in Firebase Storage should be appropriately compressed and cached by the browser to reduce repeated downloads and bandwidth usage.

The content management panel should remain responsive while performing administrative tasks such as editing text, uploading media, or submitting updates. Upload operations must provide clear progress indicators, and the interface should remain usable while asynchronous Firebase processes complete in the background. The system should avoid blocking user interactions during long operations and handle timeouts gracefully.

Overall, the platform must deliver a smooth and performant experience for all user groups by minimizing rendering overhead, optimizing database interactions, and ensuring that media handling does not introduce delays. These performance expectations are necessary for maintaining accessibility and usability across a wide range of devices and connection conditions.

### Supportability

Supportability focuses on ensuring that the system can be easily maintained, updated, and extended by future developers or NGO partners, even if they were not involved in the initial implementation. The project must therefore adopt a structure that minimizes technical debt and reduces the need for specialized expertise. By using React and Firebase the platform benefits from long-term vendor support, automatic updates, and built-in tooling that lowers the burden on future maintainers.

A clear separation between content and application logic is central to the system’s supportability. Because all public-facing information is stored in Firestore rather than hardcoded into the interface, NGOs can update or reorganize their content without modifying the application’s source code. This approach also simplifies maintenance: structural changes to the site’s navigation or layout can be made through a single update to the database schema, without requiring redeployment of the platform.

From a development perspective, the system’s codebase must be organized into distinct, well-documented components—presentation, application logic, and data services—so new contributors can understand the project structure without extensive onboarding. Reusable UI components, consistent state management patterns, and modular service layers make it easy to replace or extend functionality when needed. For example, if the NGO eventually chooses to migrate from Firebase to another backend service, the encapsulated Firestore/Storage access layers reduce the scope of required changes.

Documentation also plays a key role in supportability. The final deliverable should include a technical overview of the system, instructions for deployment, and a lightweight guide explaining how future NGOs can configure their version of the site. Together, these measures ensure that the system remains maintainable, adaptable, and sustainable over time, regardless of changes in personnel or technology.

### Scalability

Scalability requirements ensure that the system can accommodate future growth in both content volume and user activity without requiring major architectural changes. Although the platform is initially developed for a single NGO, its long-term purpose is to function as a reusable template for multiple organizations. For this reason, the system must be designed to scale horizontally by allowing new NGOs to adopt the same technical foundation simply by replacing the database content and configuration values. The architecture should support a broad range of future deployments without creating dependencies on project-specific code.

From a technical perspective, scalability is largely supported by Firebase’s managed infrastructure. Cloud Firestore and Firebase Storage are capable of handling increases in data size, number of documents, and frequency of read/write operations. As the NGO adds more events, media, reports, or MG-related resources, the system must continue to retrieve and display this information efficiently. Database queries should be structured to avoid performance degradation as collections grow, and commonly accessed fields should be indexed to maintain low-latency read operations.

The system must also scale in terms of user access patterns. While initial traffic may be modest, public awareness campaigns, media coverage, or collaboration with larger health organizations may result in increased visitor numbers. The React application and Firebase backend should therefore be able to support higher traffic without requiring changes to hosting infrastructure or manual server provisioning. Since Firebase Hosting, Authentication, and Firestore automatically adjust to traffic levels, scalability concerns primarily involve ensuring efficient client-side code and optimized data retrieval.

Finally, the CMS architecture must scale functionally to accommodate new content types or future modules without disrupting existing workflows. By maintaining a modular data model and clear separation of features, future teams can introduce new sections—such as resource libraries, donation features, or multi-language support—without needing to redesign the core system. In this way, scalability ensures that the platform remains viable not only for the MG Foundation but for any NGO that may adopt the template in the future.

# DATA REQUIREMENTS

## Data Model Overview

This section defines the complete data model for the NGO Website Template using Firebase Cloud Firestore. The goal is to document the database structure in a way that an engineer can implement the same system deterministically.

Because Firestore is a NoSQL, schema-less document database, it does not support SQL-style constraints:

- There are no Primary Keys (PK) as database-enforced constraints.
 Instead, each document has a unique Document ID, which serves as the document’s identifier.

- There are no Foreign Keys (FK) and no referential integrity enforcement (no joins, no cascades).
 Relationships are represented by storing either:

  - a DocumentReference to another document, and/or

  - a denormalized ID field (string) to support efficient querying.

## 5.1.1 Relation modeling approach in Firestore

### A) Using DocumentReference

A document stores a reference field pointing to another document’s path.

Example: a content item references a category:

- categoryRef: /categories/{categoryId}

Advantages:

- clear semantics (“this is a reference”)

- strongly typed in Firestore client SDKs

Limitations:

- Firestore does not validate the referenced document exists.

- Queries cannot “join” to fetch referenced data automatically.

### B) Denormalized ID fields

To support fast filtering and indexing, we also store the referenced ID as string(s):

Example:

- categoryId: "abc123"

- tagIds: ["t1","t2"]

This enables Firestore filters like where("categoryId", "==", "abc123") or array-contains.

Template rule: where filtering is expected, store both:

- the DocumentReference (for correctness/readability), and

- the ID field (for querying).

## 5.1.2 Global conventions (applies to all documents)

Standard metadata fields

Unless stated otherwise, every mutable document includes:

- createdAt: Timestamp (server timestamp)

- updatedAt: Timestamp (server timestamp, updated on each write)

For staff-authored resources:

- createdBy: DocumentReference → staff/{uid}

- updatedBy: DocumentReference|null → staff/{uid}

Soft deletion / lifecycle

Instead of hard deletes, the template prefers:

- status fields (draft/published/archived), and/or

- deletedAt: Timestamp|null

This prevents broken links and supports auditability.

## 5.1.3 Collections and documents (complete schema)

### 1) Site configuration

Collection: settings

Document: settings/site (single document)

Purpose: Stores NGO-level configuration and branding. Exactly one document exists.

Document ID (identifier):

- fixed ID: site

Attributes

- ngoName: string (required)

- ngoLegalName: string|null

- websiteUrl: string|null

- contactEmail: string|null

- contactPhone: string|null

- addressText: string|null

Branding

- logoAssetRef: DocumentReference|null → mediaAssets/{assetId}

- primaryColor: string|null

- secondaryColor: string|null

SEO defaults

- defaultSeoTitle: string|null

- defaultSeoDescription: string|null

- defaultOgImageAssetRef: DocumentReference|null → mediaAssets/{assetId}

Donation settings (non-secret only)

- donationProviders: array<string> (e.g., ["paypal","stripe"])

- donationRedirectUrls: map<string,string> (provider → url)

Metadata

- createdAt: Timestamp

- updatedAt: Timestamp

### 2) Staff administration

Collection: staff

Document: staff/{uid}

Purpose: Stores staff metadata. Authentication is handled by Firebase Auth; Firestore stores role and operational info.

Document ID (identifier):

- uid = Firebase Auth UID (acts as identifier)

Attributes

- email: string (required)

- role: string (required; "admin" | "editor")

- displayName: string|null

- isActive: boolean (default true)

- lastLoginAt: Timestamp|null

- createdAt: Timestamp

- updatedAt: Timestamp

Relations

- Referenced from: contentItems.createdBy, mediaAssets.uploadedBy, campaigns.createdBy, auditLogs.actorRef, etc.

### 3) Content taxonomy

Collection: categories

Document: categories/{categoryId}

Purpose: Categories for content organization. Supports optional hierarchy.

Document ID: categoryId

Attributes

- name: string (required)

- slug: string (required; expected unique)

- description: string|null

- parentCategoryRef: DocumentReference|null → categories/{categoryId} (optional)

- createdAt: Timestamp

- updatedAt: Timestamp

Collection: tags

Document: tags/{tagId}

Purpose: Tags for flexible filtering.

Document ID: tagId

Attributes

- name: string (required)

- slug: string (required; expected unique)

- createdAt: Timestamp

- updatedAt: Timestamp

### 4) Content management (CMS)

Collection: contentItems

Document: contentItems/{contentItemId}

Purpose: Stores all publishable content using a unified model (pages, posts/news, FAQs, policies).

Document ID: contentItemId

Attributes
 Classification

- type: string (required; "page" | "post" | "news" | "faq" | "policy")

- status: string (required; "draft" | "inReview" | "published" | "archived")

Content fields

- title: string (required)

- slug: string (required; expected unique)

- excerpt: string|null

- bodyMarkdown: string (required)

- bodyHtml: string|null (optional cached render)

Publishing

- publishedAt: Timestamp|null (set when status becomes "published")

- featured: boolean (default false)

- sortOrder: number|null (menu ordering, optional)

Category relation

- categoryRef: DocumentReference|null → categories/{categoryId}

- categoryId: string|null (denormalized for queries)

Tag relations

- tagRefs: array<DocumentReference> → tags/{tagId}

- tagIds: array<string> (denormalized for queries)

Media relations

- ogImageAssetRef: DocumentReference|null → mediaAssets/{assetId}

- coverAssetRef: DocumentReference|null → mediaAssets/{assetId}

- attachmentAssetRefs: array<DocumentReference> (optional)

SEO

- seoTitle: string|null

- seoDescription: string|null

- canonicalUrl: string|null

Authorship

- createdBy: DocumentReference → staff/{uid}

- updatedBy: DocumentReference|null → staff/{uid}

Metadata

- createdAt: Timestamp

- updatedAt: Timestamp

- archivedAt: Timestamp|null

- deletedAt: Timestamp|null

Relation notes

- Filtering is performed using type, status, publishedAt, categoryId, and tagIds (array-contains).

- Because Firestore has no joins, category/tag display values can be fetched separately or partially denormalized if needed.

### 5) Media library

Collection: mediaAssets

Document: mediaAssets/{assetId}

Purpose: Stores metadata for assets stored in Firebase Storage. The binary file is not stored in Firestore.

Document ID: assetId

Attributes

- kind: string (required; "image" | "document" | "video" | "other")

- visibility: string (required; "public" | "private")

- originalFilename: string (required)

- mimeType: string (required)

- byteSize: number (required)

- checksumSha256: string|null (optional)

- storageBucket: string (required)

- storagePath: string (required; path/key in bucket)

- downloadUrl: string|null (optional; often generated dynamically)

- width: number|null (images)

- height: number|null (images)

- altText: string|null

Authorship

- uploadedBy: DocumentReference → staff/{uid}

Metadata

- createdAt: Timestamp

- updatedAt: Timestamp

- deletedAt: Timestamp|null

### 6) Contact and inquiries

Collection: contactMessages

Document: contactMessages/{messageId}

Purpose: Stores messages submitted via the public contact form.

Document ID: messageId

Attributes

- senderName: string|null

- senderEmail: string|null

- senderPhone: string|null

- subject: string|null

- messageBody: string (required)

Workflow

- status: string (required; "new" | "inProgress" | "resolved" | "spam")

- handledBy: DocumentReference|null → staff/{uid}

- handledAt: Timestamp|null

- internalNotes: string|null

Diagnostics (optional)

- ipAddress: string|null

- userAgent: string|null

Metadata

- createdAt: Timestamp

- updatedAt: Timestamp

- deletedAt: Timestamp|null

### 7) Fundraising campaigns

Collection: campaigns

Document: campaigns/{campaignId}

Purpose: Fundraising campaigns (independent from payment provider).

Document ID: campaignId

Attributes

- title: string (required)

- slug: string (required; expected unique)

- description: string|null

- status: string (required; "draft" | "active" | "paused" | "completed" | "archived")

- goalAmount: number|null (>= 0)

- currency: string (required; ISO 4217)

- startsAt: Timestamp|null

- endsAt: Timestamp|null

- coverAssetRef: DocumentReference|null → mediaAssets/{assetId}

Authorship

- createdBy: DocumentReference → staff/{uid}

- updatedBy: DocumentReference|null → staff/{uid}

Metadata

- createdAt: Timestamp

- updatedAt: Timestamp

- archivedAt: Timestamp|null

### 8) Donations (third-party, metadata only)

Collection: donations

Document: donations/{donationId}

Purpose: Stores non-sensitive donation metadata for reporting and campaign progress (optional module).

Document ID: donationId

Attributes

- provider: string (required; e.g., "paypal", "stripe", "iyzico", "other")

- providerReferenceId: string (required; transaction/donation id from provider)

- status: string (required; "initiated" | "succeeded" | "failed" | "refunded" | "canceled")

- amount: number (required; > 0)

- currency: string (required; ISO 4217)

Campaign relation

- campaignRef: DocumentReference|null → campaigns/{campaignId}

- campaignId: string|null (denormalized for queries)

Optional donor metadata

- donorName: string|null

- donorEmail: string|null

- donorMessage: string|null

- isAnonymous: boolean (default true)

Timing

- occurredAt: Timestamp|null (provider success time if available)

- createdAt: Timestamp

- updatedAt: Timestamp

Important note

- No card data, CVV, banking credentials, or payment secrets are stored.

### 9) Events (optional)

Collection: events

Document: events/{eventId}

Attributes

- title: string

- slug: string

- description: string|null

- status: string (draft/published/canceled/archived)

- startsAt: Timestamp

- endsAt: Timestamp|null

- isOnline: boolean

- onlineUrl: string|null

- locationName: string|null

- locationAddress: string|null

- capacity: number|null

- coverAssetRef: DocumentReference|null

- createdBy: DocumentReference → staff/{uid}

- updatedBy: DocumentReference|null

- createdAt: Timestamp

- updatedAt: Timestamp

Subcollection: events/{eventId}/registrations/{registrationId}

Attributes

- fullName: string

- email: string

- phone: string|null

- status: string

- createdAt: Timestamp

- canceledAt: Timestamp|null

### 10) Audit log

Collection: auditLogs

Document: auditLogs/{auditId}

Purpose: Immutable log of administrative actions for traceability.

Attributes

- actorRef: DocumentReference → staff/{uid}

- action: string (e.g., "CONTENT_PUBLISH", "MEDIA_UPLOAD")

- entityType: string (e.g., "contentItems", "campaigns")

- entityId: string|null

- metadata: map|null (sanitized; no secrets)

- createdAt: Timestamp

## 5.1.4 Uniqueness and integrity constraints (Firestore reality)

Firestore does not support unique constraints or FK enforcement. The template therefore defines the following application-enforced rules:

Slug uniqueness (for contentItems.slug, categories.slug, tags.slug, campaigns.slug)
 Enforced by transaction-based “reservation” documents (optional but recommended).

Donation transaction de-duplication (provider + providerReferenceId)
 Enforced similarly to prevent duplicates from retries/imports.

Reference integrity
 Application prevents deletion of categories/assets that are referenced by active content or marks them as deleted only (soft delete).

## Data Storage Requirements

This section specifies where data is stored, how it is structured, and the operational requirements (limits, indexing, backup, retention, and deployment bootstrapping) for the NGO website template using Firebase. Each NGO deploys the template into its own Firebase project, meaning each deployment has an isolated Firestore database and Storage bucket.

## 5.2.1 Storage components and allocation of responsibilities

The system uses two Firebase storage services, each with a clear responsibility:

### A) Firebase Cloud Firestore (primary structured data store)

Firestore stores all structured and queryable application data, including:

- NGO site configuration: settings/site

- Staff metadata and roles: staff/{uid}

- Content and taxonomy: contentItems, categories, tags

- Media metadata (not file binaries): mediaAssets

- Contact form submissions: contactMessages

- Fundraising campaigns: campaigns

- Donation metadata (optional): donations

- Events and registrations (optional): events and subcollections

- Administrative traceability: auditLogs (recommended)

- Content history: contentItems/{id}/revisions (optional)

Firestore is chosen for:

- predictable document retrieval by ID

- indexed filtering and ordering (published content listings, admin queues)

- integration with Firebase Security Rules for access control

- scalability for read-heavy public websites

### B) Firebase Cloud Storage (binary file store)

Firebase Storage stores all binary objects, such as:

- images: logos, cover images, article images

- documents: PDFs, reports, downloadable resources

- optional video/audio files (if used)

Firestore stores only the file metadata + storage path (see mediaAssets), never the binary itself.

Mandatory separation rule: binary files must never be stored inside Firestore documents.

## 5.2.2 Firestore data layout requirements

To ensure reproducibility, the template mandates the following stable collection structure (top-level collections unless stated otherwise):

- settings/site (single document)

- staff/{uid}

- categories/{categoryId}

- tags/{tagId}

- contentItems/{contentItemId}

  - contentItems/{contentItemId}/revisions/{revisionId}

- mediaAssets/{assetId}

- contactMessages/{messageId}

- campaigns/{campaignId}

- donations/{donationId}

  - donations/{donationId}/events/{eventId}

- events/{eventId}

  - events/{eventId}/registrations/{registrationId}

- auditLogs/{auditId}

### Required document metadata fields

All mutable documents must contain:

- createdAt: Timestamp

- updatedAt: Timestamp

For staff-authored entities:

- createdBy: DocumentReference → staff/{uid}

- updatedBy: DocumentReference|null → staff/{uid}

### Soft deletion and lifecycle storage

Because Firestore does not enforce referential integrity and content often needs traceability, the template uses:

- lifecycle statuses (draft, published, archived) where relevant, and/or

- deletedAt: Timestamp|null for soft deletion

Hard deletes are discouraged except in maintenance workflows.

## 5.2.3 Firebase Storage requirements (media and files)

### Storage location and linking

All files are stored in Firebase Storage. Each uploaded object must have:

- a deterministic storage path

- a matching Firestore document in mediaAssets/{assetId} that stores metadata and the storage path

### Required storage path convention

To avoid collisions and simplify cleanup, the template mandates this object key layout:

- Public assets:
public/{YYYY}/{MM}/{assetId}/{originalFilename}

- Private assets (if used):
private/{YYYY}/{MM}/{assetId}/{originalFilename}

The matching mediaAssets document must include:

- storageBucket: string

- storagePath: string

- mimeType: string

- byteSize: number

### File constraints

- Enforce maximum upload size at the application level and/or Storage rules.

- Restrict uploadable MIME types to expected types (image/pdf/etc.).

- For private assets, do not store a permanent public URL; use signed URLs or Firebase-authenticated access.

## 5.2.4 Data volume, limits, and modeling constraints

### Firestore document size limit

Firestore has a strict maximum document size (approximately 1 MiB). Therefore:

- contentItems.bodyMarkdown must be kept within size limits (including all fields).

- Long-form reports should be stored as PDFs in Storage and linked from content items.

- Avoid embedding large arrays (e.g., huge tag lists) inside documents.

### Denormalization for query efficiency

Because Firestore has no joins, the model intentionally duplicates small, stable values needed for filtering:

- contentItems.categoryId in addition to categoryRef

- contentItems.tagIds[] in addition to tagRefs[]

- donations.campaignId in addition to campaignRef

This is required to enable efficient Firestore queries without excessive document reads.

### Avoiding hot documents (write contention)

Firestore performs poorly if many clients frequently update the same document (e.g., “total donations raised” counters). Therefore:

- The template must not update a shared “total raised” field directly from clients.

- If campaign totals are required, they must be:

  - calculated externally (provider dashboards), or

  - computed via server-side aggregation (Cloud Functions), or

  - maintained as per-period summary docs (e.g., daily/monthly aggregates) updated server-side.

## 5.2.5 Query patterns and required Firestore indexes

Firestore queries require appropriate composite indexes. The template defines standard queries; engineers must ensure index creation is included in deployment.

### Content listing (public)

Query: list published content by type

- filter: status == "published" AND type == "<type>"

- order: publishedAt desc

Index requirement: composite index for:

- type, status, publishedAt (desc)

### Content listing by category (public)

Query: list published content by category

- filter: status == "published" AND categoryId == "<id>"

- order: publishedAt desc

Index requirement: composite index for:

- categoryId, status, publishedAt (desc)

### Admin editorial queue

Query: drafts and in-review

- filter: status in ["draft","inReview"]

- order: updatedAt desc

Index requirement: may require composite index depending on query structure:

- status, updatedAt (desc)

### Contact messages (admin)

Query: list new messages

- filter: status == "new"

- order: createdAt desc

Index requirement: composite index:

- status, createdAt (desc)

### Donations (if tracking enabled)

Query: list succeeded donations for a campaign

- filter: campaignId == "<id>" AND status == "succeeded"

- order: occurredAt desc

Index requirement: composite index:

- campaignId, status, occurredAt (desc)

Deployment requirement: the project repository should include the Firebase index configuration (Firestore indexes JSON) to ensure another engineer can deploy without manual index creation.

## 5.2.6 Backup, export, and disaster recovery requirements

Even with managed services, the template must define reproducible backup practices per NGO deployment.

### Firestore backups

- Scheduled exports of Firestore to Cloud Storage at a defined interval (daily/weekly).

- Retention policy for backup exports (e.g., keep last 30–90 days).

### Storage backups

- Enable object versioning if the NGO requires protection against accidental overwrites/deletes.

- At minimum, ensure media references can be re-linked after restore.

### Recovery procedure (required documentation)

The deployment documentation must include:

- how to restore Firestore export into a database

- how to restore Storage objects (or rely on versioning)

- verification steps (smoke test: homepage loads, content list loads, admin login works)

## 5.2.7 Data retention and lifecycle requirements

To minimize privacy risk and prevent unlimited growth, the template defines baseline retention rules:

- Content items: retained indefinitely; use archived state rather than deletion.

- Media assets: soft delete first; delay permanent deletion to prevent broken links.

- Contact messages: retain for a defined period (e.g., 12–24 months), then delete or anonymize.

- Audit logs: retain for a limited period (e.g., 6–12 months) unless governance requires longer.

- Donations metadata: if stored, retain long-term for reporting/audit; otherwise do not store and rely on provider dashboards.

Retention windows may be adjusted per NGO policy and local regulation.

## 5.2.8 Deployment bootstrap requirements (initial data creation)

Each NGO deployment must include a deterministic initialization process:

Required initial data

- Create settings/site with minimum NGO identity fields (ngoName, contact email).

- Create Firebase Auth accounts for Admin and Editor.

- Create matching staff/{uid} documents assigning roles (admin, editor).

- (Optional) Seed starter categories/tags and a default homepage content item.

Bootstrap can be done via:

- a one-time admin-only setup UI, or

- a deployment script using Firebase Admin SDK.

## Data Security Requirements

This section defines the security requirements for the NGO website template deployed on Firebase (Cloud Firestore + Firebase Storage). The objective is to ensure:

- Public visitors can read only intended public content and submit limited forms (e.g., contact).

- Staff (Admin/Editor) can manage content and site configuration through authenticated access.

- Sensitive data is minimized, protected, and auditable.

- The deployment is reproducible: an engineer can implement security by following these requirements and translating them into Firestore Security Rules, Storage Rules, and (optionally) Cloud Functions.

Firestore does not provide SQL constraints (PK/FK) and does not enforce referential integrity; therefore, security is enforced primarily through Firebase Authentication and Firebase Security Rules, with optional server-side validation for invariants (uniqueness, sanitization, rate limits).

## 5.3.1 Security principles (template-wide)

### A) Least privilege

Users (including staff) must have access only to what they need:

- Unauthenticated users: read-only access to published content and public campaign/event pages; limited write access to contact submissions.

- Authenticated staff: write access is restricted by role and collection.

### B) Data minimization

The template must not collect or store unnecessary personal data.

- Contact forms should request only necessary identifiers (e.g., email) and the message.

- Donation processing is handled by third-party providers.

### C) Defense-in-depth

Security must be applied at multiple layers:

- Firebase Authentication (identity)

- Firestore/Storage Security Rules (authorization + validation)

- Server-side enforcement (optional Cloud Functions) for integrity and abuse prevention

- Logging/auditing

### D) Secure defaults

A new deployment must default to “safe”:

- No unrestricted write access.

- Only explicitly allowed collections readable by the public.

- “Admin-only” for site settings and staff role management.

## 5.3.2 Authentication and staff identity

### A) Authentication method

- Use Firebase Authentication for staff login (email/password or another supported provider).

- Public site visitors remain unauthenticated.

### B) Staff authorization model

The platform defines two roles:

- Admin: full management permissions, including staff management and site settings.

- Editor: content authoring/publishing within CMS; no staff management; optionally no global settings access.

Role information must be stored and enforced using one of the following approaches:

Preferred approach: Firebase Auth Custom Claims

- Admin sets a custom claim: role = "admin" or role = "editor".

- Firestore rules check request.auth.token.role.

Alternative approach: Firestore role documents

- Store staff/{uid}.role in Firestore.

- Firestore rules read get(/databases/$(db)/documents/staff/$(request.auth.uid)).data.role

- This approach is valid but slightly slower/more complex.

Requirement: The chosen approach must be consistent across the system and documented in the deployment steps.

## 5.3.3 Firestore Security Rules: access control requirements per collection

Below are required access policies for each collection (these policies must be implementable as Firestore rules).

### 1) settings/site

Data sensitivity: high (controls site identity, public presence, donation URLs)

- Public users:

  - Read allowed for non-sensitive configuration needed by the website (e.g., NGO name, logo, contact info).

  - Write denied.

- Editor:

  - Read allowed.

  - Write denied by default (recommended), unless the NGO wants editors to adjust content settings.

- Admin:

  - Read and write allowed.

Requirement: Secrets (API keys) must not be stored in settings/site under any role.

### 2) staff/{uid}

Data sensitivity: high (roles and privileged access)

- Public users:

  - No read, no write.

- Authenticated staff:

  - Read allowed only for own document (optional) OR restricted reads needed for attribution.

  - Write allowed only for own profile fields (e.g., displayName) if required.

- Admin:

  - May read staff docs.

  - Staff creation/role assignment should be performed by Admin only, preferably via backend/admin tooling.

Hard requirement: Editors must never be able to modify roles or activate/deactivate accounts.

### 3) contentItems/{contentItemId}

Data sensitivity: medium (some drafts should not be public)

- Public users:

  - Read allowed only when status == "published" AND deletedAt == null.

  - No write.

- Editor:

  - Read allowed for all content items.

  - Create/update allowed with restrictions:

    - Must set createdBy/updatedBy to their own staff/{uid}.

    - Allowed fields are limited to content fields (title, body, status, taxonomy, media refs).

- Admin:

  - Full CRUD access (including archiving/deletion if enabled).

Field validation requirements (rules-level or app-level)

- Only allow status transitions that match workflow (e.g., draft → inReview → published).

- If status == "published", then publishedAt must be set.

- Prevent arbitrary writes to createdAt and createdBy after creation.

- Enforce basic type checks (strings, arrays, timestamps) to prevent malformed documents.

### 4) contentItems/{id}/revisions/{revisionId} (if enabled)

Data sensitivity: medium/high (may include draft content)

- Public users:

  - No read, no write.

- Editor/Admin:

  - Create allowed (append-only snapshots).

  - Update and delete denied (immutability).

Requirement: Revisions must be append-only to support audit/rollback.

### 5) categories and tags

- Public users:

  - Read allowed (they support navigation/filtering).

  - No write.

- Editor/Admin:

  - Create/update allowed.

  - Delete should be restricted (recommended: soft delete or prevent if referenced).

### 6) mediaAssets/{assetId}

Data sensitivity: medium (private vs public assets)

- Public users:

  - Read allowed only if visibility == "public" AND deletedAt == null.

  - No write.

- Editor/Admin:

  - Create/update allowed for metadata they own/are authorized to manage.

  - Delete should be restricted or soft-delete only.

Requirement: When an asset is private, its metadata must not expose a permanent public URL.

### 7) contactMessages/{messageId}

Data sensitivity: high (contains personal messages)

- Public users:

  - Create allowed with strict validation:

    - allowed fields only (sender info, subject, messageBody)

    - block writes to internal fields (status, handledBy, internalNotes)

    - enforce message size limits

  - Read denied

  - Update/Delete denied

- Editor:

  - Read allowed (optional: if editors handle messages); otherwise deny.

  - Update allowed only for workflow fields if permitted (status, handledAt, handledBy, internalNotes).

- Admin:

  - Full access.

Anti-abuse requirement: Implement rate-limiting for contact submissions via one of:

- reCAPTCHA + server-side verification (recommended), or

- Cloud Functions gatekeeper (submit via HTTPS function), or

- Firebase App Check + minimal Firestore rules validation (baseline)

### 8) campaigns/{campaignId}

- Public users:

  - Read allowed only for campaigns intended to be visible (e.g., status == "active" or published-like state).

  - No write.

- Editor/Admin:

  - Create/update allowed.

  - Admin can archive/delete.

### 9) donations/{donationId} (if donation metadata is stored)

Data sensitivity: high (financial metadata + potential donor email)

- Public users:

  - No read, no write (recommended).

  - If the NGO wants public donor lists, only expose a separate sanitized public view (not raw donations).

- Editor:

  - Usually no access unless editors manage fundraising reporting.

- Admin:

  - Read allowed.

  - Writes should be server-generated if using provider webhooks.

Hard requirement: Donations records must not contain:

- card data, CVV, expiry

- bank credentials/IBANs

- secret provider payloads

Recommended architecture: write donations only from Cloud Functions webhook handlers, not from clients.

### 10) events and registrations (optional)

- Public users:

  - Read published events.

  - Create registration documents only under events/{eventId}/registrations with strict field validation.

  - No access to registration lists.

- Staff:

  - Admin/Editor can manage events and view registrations.

### 11) auditLogs/{auditId} (recommended)

Data sensitivity: medium (operational logs)

- Public users:

  - No access.

- Editor/Admin:

  - Create allowed (append-only).

  - Update/delete denied.

- Admin:

  - Read allowed.

## 5.3.4 Firebase Storage Security Requirements

### A) Public vs private assets

Storage Rules must enforce:

- Public assets are readable by everyone only if they are stored under public/…

- Private assets (private/…) are readable only by authenticated staff (or only Admin, depending on policy)

### B) Write restrictions

Only authenticated staff can upload:

- Validate MIME types and file size limits

- Validate file path pattern (must match required storage layout)

- Prevent unauthenticated uploads

### C) Delete restrictions

- Deleting files should be restricted to Admin or treated as a privileged maintenance operation.

- Prefer soft delete in Firestore first; remove Storage object afterward through controlled admin workflow.

## 5.3.5 Integrity, validation, and abuse prevention requirements

Because Firestore rules cannot easily enforce complex integrity, the template must specify what is enforced where:

### A) Enforced in Firestore rules

- Authentication checks (is signed in)

- Authorization checks (role checks)

- Field allow-lists (only certain fields can be written by public users)

- Basic schema validation (types, required fields present)

- Prevent writes to system fields (createdAt, createdBy) after creation

### B) Enforced in application logic / Cloud Functions (recommended)

- Slug uniqueness (for content/campaigns/categories/tags)

- Donation record creation from provider webhooks

- Sanitization of rich text / HTML rendering

- Contact form rate limiting and bot protection

## 5.3.6 Encryption and data protection

### In transit

- All traffic uses HTTPS/TLS (provided by Firebase hosting and SDKs).

### At rest

- Firestore and Firebase Storage provide encryption at rest by default (managed by Google Cloud).

### Sensitive data handling

- No secrets in Firestore (API keys, private keys, payment credentials).

- Only minimal donor info is stored, and only if necessary.

- Contact messages are restricted to staff access.

## 5.3.7 Auditability and monitoring requirements

### A) Audit trail

- The system should record administrative actions into auditLogs (append-only).

- Actions to log: content publish/unpublish, campaign updates, settings changes, media deletes, role changes.

### B) Monitoring

- Enable Firebase / Google Cloud logging for:

  - authentication events

  - Cloud Function executions (if webhooks used)

  - suspicious write patterns (contact message spam)

## 5.3.8 Compliance and deployment requirements

Each NGO deployment must:

- Define a privacy notice aligned with the data actually collected (contact form, newsletter, etc.).

- Define retention periods for contact messages and logs (see §5.2).

- Ensure Admin credentials are protected (strong passwords, 2FA if possible).

- Verify rules by testing:

  - public cannot read drafts

  - public cannot read contact messages

  - editor cannot modify staff roles or site-wide sensitive settings

  - only staff can upload files

# INTEGRATION REQUIREMENTS

The proposed system is a web-based NGO website template consisting of a public website and a role-based management panel. The frontend is implemented with React, while backend capabilities are provided through Firebase services (Authentication, Cloud Firestore, Storage, and Hosting). The integration requirements in this section define how these components communicate securely, how roles are enforced at the data layer, and how the platform remains discoverable (SEO) and performant for public visitors.

## 6.1. Frontend - Backend Integration Model (React + Firebase SDK)

The platform follows a “client-to-BaaS” integration model. Instead of a custom REST backend, the React application integrates directly with Firebase through official client SDKs. This means all read/write operations for content, files, and authenticated actions are executed as Firebase API calls (Firestore document operations and Storage object operations), and access is controlled by Firebase Authentication context and Security Rules.

Key integration principle: the UI must be fully data-driven. Public pages render content by reading Firestore documents (read-only), while the management panel renders editing forms and writes updates back to Firestore and Storage (read/write). The system should not depend on hard-coded page content in the frontend codebase; content lives in the database so the template can be reused by different NGOs by changing data and configuration.

## 6.2. ​​SEO and Performance Requirements

Because the platform is an awareness-oriented NGO website, being discoverable through search engines is a core integration requirement. During analysis, it was identified that Flutter Web does not produce SEO-friendly semantic HTML output, which limits indexing and reduces visibility. Therefore, the frontend technology was changed from Flutter Web to React.

Minimum SEO integration requirements:

- Public pages must render meaningful HTML structure (headings, lists, paragraphs) so crawlers can parse text content.

- Page-level metadata must be configurable (title, description, OG tags) using values stored in the settings/site document and per-content SEO fields where applicable.

- The system should provide sitemap.xml and robots.txt (generated or configured during deployment) so crawlers can discover all public routes (e.g., blog posts, MG pages, events).

Performance integration requirements:

- The public website must load independently of the management panel. Admin/dashboard code must not be included in the initial bundle served to public visitors.

- The React frontend must implement route-based code splitting and lazy loading, so admin routes are only downloaded after authentication and navigation to admin pages.

Analysis.docx

- Media assets loaded from Firebase Storage must be optimized (compressed images, appropriate formats) and referenced via Firestore metadata so pages do not block on large downloads.

## 6.3. Authentication and Role-Based Authorization

Authentication is required only for CMS users (Admin and Editor). The platform uses Firebase Authentication for login and session management. Roles are stored in Firestore under staff/{uid} with role ∈ {admin, editor}.

Critical integration requirement: authorization must never rely on “hiding buttons” in the UI. Even if the UI does not show admin actions to an editor, the data layer must still block unauthorized writes. Therefore:

- Firestore Security Rules must restrict write operations by role:

  - Admin can modify sensitive/structural collections and documents (e.g., MG information pages, official reports, donation/IBAN settings, volunteer submissions).

  - Editor can modify only the allowed content types (e.g., blog posts/events/announcements/media items) as defined by the project’s CMS scope.

- Storage Security Rules must restrict uploads/deletes similarly (e.g., report PDFs admin-only; public gallery images admin/editor).

- Public visitors must have read-only access to published public content only, and no direct access to private collections (e.g., contact/volunteer submissions).

This requirement directly addresses the risk that an Editor could attempt to call privileged operations through the client if rules are not strict.

## 6.4. Data and File Integration (Firestore + Storage)

The platform integrates two main data channels:

A) Structured content (Firestore):
All public content is stored as documents so pages can be rendered dynamically. The unified content model is represented via contentItems with types such as page/post/news/faq/policy, including fields for title, slug, bodyMarkdown, publishing state, and optional SEO fields.

B) Binary files (Firebase Storage) with metadata in Firestore:
Images and documents are stored in Storage and represented in Firestore through mediaAssets, which stores storageBucket, storagePath, file metadata (mime, size), visibility, and optional alt text. Firestore documents reference media assets via *_AssetRef fields.

Form submissions:

- Contact form submissions are stored in contactMessages and must be accessible only to authorized roles.

- (If enabled) donation campaigns and donation metadata are stored in campaigns and donations, with the explicit constraint that no payment secrets/card data are stored.

## 6.5. Deployment and Environment Integration

The application will be deployed on a hosting environment that supports:

- HTTPS by default (required for secure Auth + data transport),

- environment-based configuration for Firebase project identifiers (API key, project ID, etc. stored as environment variables during build/deploy),

- cache policies for static assets (React bundle) while keeping dynamic content fresh through Firestore reads.

Firebase Hosting is a natural deployment target because it integrates cleanly with Firebase Auth/Firestore/Storage and supports HTTPS and routing rules for SPAs.

# SYSTEM MODELS

The software used in our project is a database-driven, reusable template for an NGO website. An NGO can update pages without altering the software because the branding and content are kept outside from the code. The system includes two primary components: a management panel for NGO employees and a public website for visitors. Firebase services (Authentication, Firestore, and Storage) are used in the backend, whereas React is used in the frontend. Media files, including PDF reports and photos, are kept in Firebase Storage, whereas public material is kept in Firestore. Because the user interface (UI) retrieves data directly from the database, changes made by an administrator or editor are instantly displayed on the public website.

## 7.1 User Personas

Persona 1: MG Patient (Public Visitor)

This visitor comes to the website in search of easy-to-understand details about Myasthenia Gravis (MG). The MG information sites (such as "MG Nedir?," symptoms/diagnosis, treatment, dangerous medications, and living with MG) are primarily used by them. The website needs to be simple to read and navigate because MG patients may experience fatigue.

Persona 2: Caregiver / Family Member (Public Visitor)

This individual searches for correct information and helpful updates because they wish to help the patient. They frequently review reports, announcements, events, and media posts. To ask inquiries, they can also get in touch with the NGO.

Persona 3: Volunteer / Supporter (Public Visitor)

This user want to contribute to the foundation. They must find the volunteer form,         comprehend the NGO's objective, and perhaps look at reports and donation details. They use the "Gönüllümüz Ol" form to submit a volunteer application.

Persona 4: NGO Editor (Authenticated CMS User)

This user, who works for an NGO, is not necessarily technical. It is up to them to regularly update the website's information. They mostly manage media, events, blog content, and announcements. The CMS requires to be straightforward, with user-friendly labeling and forms rather than advanced database language.

Persona 5: NGO Admin (Authenticated CMS User)

Sensitive and structural content can be handled by this user. They can check volunteer submissions, handle donation IBAN entries, post financial and activity reports, modify MG pages and organization data (mission, vision, bylaws, history), and manage supporter lists. Mistakes on crucial data are minimized by this job separation.

## 7.2 User Scenarios / Use Case Model

Scenario A: Patient learns MG information (Public Website)

A patient sees MG pages after visiting the website (for instance, the system allows clean routes like /mg/mg-nedir). As they read the material, they switch between similar subjects. The system needs to make navigation simple and display text in an understandable manner.

Scenario B: Caregiver checks announcements and events (Public Website)

To view the latest information, a caregiver comes to the events/announcements area. They can distribute the page with others and open details. The NGO Editor must post updates in this scenario in a secure and easy method.

Scenario C: Volunteer submits an application (Public Website → Firestore)

The "Gönüllümüz Ol" form (name, email, phone, city, brief message) has been filled out by a volunteer. The data is sent by the system via HTTPS, carefully kept in the Firestore, and never made public. Firebase Security Rules enable only authorized roles to view these submissions.

Scenario D: Editor publishes a post (CMS → Public Website)

An Editor opens the admin panel after registering in via Firebase Authentication. They produce or update media items, blogs, events, and announcements. When required, the system uploads files or images to Storage and writes the information into Firestore. The new content is instantly shown on the public website.

Scenario E: Admin uploads a report and edits sensitive pages (CMS)

A page administrator logs in and updates official organization pages or MG information pages. In addition, they are given a chance to upload PDF reports to Firebase Storage. The report links are saved in Firestore so that users may access them on the Reports page. Although this is sensitive and official information, only the person in charge should do it.

Use Case Model (Actors → Main Use Cases)

• Public Visitor: Browse all public pages; view MG info; view blog/events/announcements/media/reports; submit contact/volunteer forms.  ￼  ￼

• Editor: Manage blog posts, events, announcements, and media.  ￼

• Admin: Manage MG pages, organization/bylaw content, reports, donation IBAN, supporter lists, and submissions.  ￼

• System (Firebase): Authenticate users, assign roles, enforce access control via UI + Security Rules.

## 7.3. User Interface

Public Website UI

The public interface was created for general visitors, volunteers, patients, and caregivers. It displays organized areas such as "Biz Kimiz?" events, announcements, media, reports, and MG education information. The website should have an easy-to-use navigation system, readable fonts, and enough contrast. This is important because patients may be exhausted or have visual issues, and users may have varying digital skills.

Management Panel UI (CMS)

The management panel is role-based and only available to NGO employees who have been authenticated. According to their rights, the admin and editor see diverse modules. While the editor monitors regularly updated sections (blog/events/announcements/media), the administrator may administer sensitive/structural components (MG pages, bylaws, reports, IBAN, submissions).

# RISK MANAGEMENT

All engineering projects involve uncertainty in tools, expertise, collaboration, security, and schedule. In this section, we outline the main risks specific to this project and briefly indicate how we intend to handle them if they occur.

## 8.1 Tools, Platform, and Template Risks

This project depends primarily on React and Firebase (Authentication, Firestore, Storage, Hosting). It also aims to provide a reusable template rather than a one-off website.

- Firebase quotas and pricing

As the NGO’s content and traffic grow, free-tier limits on reads/writes, storage, or bandwidth may become insufficient. We address this by keeping the Firestore model simple, avoiding unnecessary queries, and optimizing media (e.g., compressed images). If Firebase becomes unsustainable, all backend access is encapsulated in repository/service classes so that a future team can migrate to another backend without rewriting the entire React app.

- SPA performance on weaker devices

A React single-page application may load slowly on older devices or slow connections. We plan to keep the UI lean, minimize heavy animations, and test on low-end hardware. If performance is still problematic, we will simplify visual effects and reduce initial data loading to keep the site usable.

- Template generality and fit for other NGOs

A generic schema and fixed navigation might not fully match every NGO’s needs. We therefore design a clear but flexible content model (collections for pages, blog posts, events, media, reports, etc., with editable fields) and accept that some highly specific layouts or page types may remain outside the current template’s scope.

## 8.2 Technical Complexity and Team Skills

The system includes a React SPA, integration with Firebase Auth / Firestore / Storage, and a role-based management panel with exactly one admin and one editor.

- SPA architecture and state management

Client-side routing, state management (current user, role, loaded content), and clean separation of layers are non-trivial. To handle this, we use the layered architecture described in Section 3 (UI → controllers/view models → repositories) and begin with small proof-of-concept implementations for routing and state before building full features.

- Firebase integration and Security Rules

Asynchronous Firestore operations, Storage uploads, and fine-grained Security Rules are error-prone. We plan to prototype basic CRUD operations and rules early, test them using Firebase emulator/simulator, and review them carefully as a team.

- Limited expertise and critical roles

If a technical problem exceeds our current skills (e.g., complex rules or performance tuning), our contingency is to simplify the feature (for example, reduce editor capabilities instead of a fully generic editor) and consult our supervisor or community resources. For admin/editor accounts, we define clear procedures for account creation, password reset, and role assignment in Firestore to avoid locking the NGO out of content management.

## 8.3 Communication and Content Risks

The platform is built with an external NGO and will host health-related information about Myasthenia Gravis.

- Delayed feedback or content approval

Decisions about texts, page details, or MG content may not always align with our sprint schedule. To avoid blocking development, we implement the agreed page structure and Firestore schema first, and treat the detailed texts as content that can be filled in and revised later via the admin panel.

- Boundary between template and MG-specific content

It is not always obvious what belongs to the generic template versus MG-specific configuration. When feedback is delayed or ambiguous, we proceed with a reasonable, generic NGO structure (based on the page list in this document) and then adjust mappings (e.g., which collections are generic vs. MG-only) once content decisions are finalized.

All major decisions and assumptions from meetings are recorded so that, in case of future misunderstandings, we can fall back on the last agreed version of requirements.

## 8.4 Security, Privacy, and Legal Risks

The system combines health-related information with personal data collected through contact and volunteer forms, and it must respect Türkiye’s KVKK.

- Misconfigured role-based access

Incorrect Firebase Security Rules or missing role checks could expose admin/editor functions or personal data to unauthorized users, and such misconfigurations would affect every NGO instance of the template. We therefore treat Security Rules as a core design component: we version them, test them with the emulator, and restrict sensitive collections (e.g., volunteerApplications, reports, admin-only pages) to authenticated admin/editor accounts only.

- Handling of personal data (KVKK)

Forms collect names and contact details, which are protected under KVKK. We apply data minimization (only essential fields), enforce HTTPS, and restrict access to submissions to authorized users. The data model allows deletion of entries on request, supporting basic data-subject rights.

- Interpretation of health information

Users may mistake MG pages for diagnostic or emergency advice. We ensure that these pages are written and validated by the NGO/supervisor, clearly informational, and accompanied by a disclaimer that the site does not replace professional medical consultation or emergency services. When in doubt about storing a type of health-related data, we prefer not to store it.

## 8.5 Time and Scope Risks

The project must be completed within the ENS491–ENS492 academic calendar, while the team simultaneously manages other courses and obligations. At the same time, the goal is a reusable template plus a working MG NGO instance, not just a static site.

- Over-ambitious feature set

Designing a generic template, integrating Firebase, and building an admin/editor panel may exceed available time if we also aim for advanced features (e.g., flexible page builders, detailed analytics, online payments). We therefore define a core feature set: page structure, Firestore data model, public site, MG content, blog, events, media, reports, contact and volunteer forms, and basic admin/editor flows. More advanced features are explicitly marked as “future work” and will only be attempted if core features are stable.

- Uneven progress across phases

If architecture and design are not sufficiently stable by the end of ENS491, ENS492 implementation may require constant redesign. To reduce this risk, the Scrum-based project schedule defines clear intermediate milestones (architecture and schema finalized, prototype, integrated system, testing, deployment). When we detect delays, we adjust later sprint goals or remove non-essential features rather than compromising on security or reliability.

# PROJECT SCHEDULE

## 9.1 Project Management Approach – Scrum Methodology

This project will be managed using the Scrum methodology, an agile framework that divides the development process into short, time-boxed cycles called sprints. Scrum enables iterative progress, continuous improvement, and flexibility in responding to changes or new requirements coming from the NGO or instructors.

At the beginning of each sprint, the team holds a sprint planning meeting where tasks are selected based on feasibility and prioritized according to project needs. Throughout the sprint, each team member works on their assigned tasks, and collaboration is encouraged to ensure smooth progress. At the end of the sprint, a review and retrospective session is held to evaluate progress, identify challenges, and determine adjustments for the next sprint. This cyclical structure allows the team to refine the product over time and maintain alignment with stakeholder expectations.

Given the two-semester timeline, the sprints have been scheduled to match academic constraints. Tasks inside each sprint may evolve as the project progresses, but the sprint boundaries provide the main structure for planning, development, and deliverable management.

## Phase 1 – Design (ENS 491)

During this phase, the team focuses on requirement gathering, content research, UI/UX design, and preparation of the system architecture.
 The main outcomes are finalized designs, technology decisions, and a static React prototype for the NGO’s website.

| WP# | Work Package Title | Duration | Responsible | Task Leader |
| --- | --- | --- | --- | --- |
| 1 | Project kick-off & requirement gathering | Nov 4 – Nov 10 | All members | Doğukan |
| 2 | NGO & MG disease research, content planning | Nov 4 – Nov 15 | Alp, Nil | Nil |
| 3 | UI/UX wireframing, sitemap, user flows | Nov 11 – Dec 1 | Nil, Umar | Umar |
| 4 | Technology & architecture planning | Nov 15 – Nov 25 | Alp, Doğukan | Alp |
| 5 | Database need assessment & planning design | Nov 20 – Nov 30 | Alp, Doğukan | Alp |
| 6 | Static web prototype development | Nov 25 – Dec 20 | Doğukan, Nil | Doğukan |
| 7 | Feedback & revisions (Advisor + NGO) | Dec 10 – Dec 25 | Nil, Umar | Nil |
| 8 | Final ENS 491 report preparation | Dec 20 – Dec 25 | All members | Umar |

| WP 1: Project Kick-off & Requirement Gathering |  |  |  |
| --- | --- | --- | --- |
| Start Date: November 4, 2025 |  | End Date: November 10, 2025 |  |
| Leader: | Doğukan | Members Involved: | Doğukan Nil Alp Umar |
| Objective: The objective of this work package is to define the technical scope and constraints for the project. It defines the feature that are standard and essential across different NGO websites that will serve as a guide for the design and development process. |  |  |  |
| Tasks: Task 1.1 Scope and Technical Boundaries Definition: List the feature essential for the website and what is out of scope to prevent the unnecessary development. Task 1.2 Requirements Specification: Gather all the functional and non-functional requirements and document it to serve as a starting point for the system design and development of the project. |  |  |  |
| Deliverables: D1.1: Compilation of NGO websites features |  |  |  |
| WP 2: NGO & MG Disease Research, Content Planning |  |  |  |
| Start Date: November 4, 2025 |  | End Date: November 15, 2025 |  |
| Leader: | Nil | Members Involved: | Nil Alp |
| Objective: The objective of this work package is to understand variety of NGO’s missions, target audience, and find some similarities between different NGOs. The research about the Myasthenia Gravis (MG) disease will also serve as resources and foundation to plan the website that will be produced. |  |  |  |
| Tasks: Task 2.1 NGO Websites Analysis: Conduct research about the mission, objectives, target audience of variety of NGOs, compare and find the similarities between them. Task 2.2 MG Disease Research: Conduct research about the Myasthenia Gravis (MG) disease to serve as the resource and foundation for our proof of concept website. Task 2.3 Content Planning: Plan the content of the website based on the research of other NGO websites and the Myasthenia Gravis (MG) research. |  |  |  |
| Deliverables: D2.1: NGO Website Elements Compilation Document D2.2: Myasthenia Gravis (MG) Research Document D2.3: KVKK document |  |  |  |
| WP 3: UI/UX Wireframing, Sitemap, User Flows |  |  |  |
| Start Date: November 11, 2025 |  | End Date: December 1, 2025 |  |
| Leader: | Umar | Members Involved: | Umar Nil |
| Objective: The objective of this work package is to design the structural and framework of the system through UI/UX wireframing, sitemap, and defining the user flow. The gathered requirements will be translated into an intuitive page layout and navigation structure. |  |  |  |
| Tasks: Task 3.1 Sitemap and User Flow Design: Design the overall structure, flow and relationships between the pages of the website. Task 3.2 UI/UX design: Design the UI of each page of the website. |  |  |  |
| Deliverables: D3.1: The Design of the Website in Figma |  |  |  |
| WP 4: Technology & Architecture Planning |  |  |  |
| Start Date: November 15, 2025 |  | End Date: November 25, 2025 |  |
| Leader: | Alp | Members Involved: | Alp Doğukan |
| Objective: The objective of this work package is to plan the overall architecture and choose the technologies for the website. It will design how the communication protocols should be between the client, server, and database. It will also compare different technology that would be suitable for this project. |  |  |  |
| Tasks: Task 4.1 Technology Evaluation and Selection: Compare and evaluate different technology options and selecting the suitable one based on the requirements and constraints. Flutter was decided to be used for the frontend, however the findings said that it is not SEO friendly and will not be suitable for NGO website. It is decided that this project will use React instead for the frontend. Task 4.2 Architecture Planning: Design and plan the architecture of each technology that will be used to ensure the project will work. |  |  |  |
| Deliverables: D4.1: System Models D4.2: The Experiment with Flutter Dummy Web Document |  |  |  |
| WP 5: Database Need Assessment & Planning Design |  |  |  |
| Start Date: November 20, 2025 |  | End Date: November 30, 2025 |  |
| Leader: | Alp | Members Involved: | Alp Doğukan |
| Objective: The objective of this work package is to identify and analyze the system’s data requirements based on the research of the functional and non-functional requirements, and the architecture plan. It focuses on designing the appropriate database models and planning the logical structure of the database. The result will support the scalability, and maintainability of the implementation in WP 10. |  |  |  |
| Tasks: Task 5.1 Data Requirements Analysis: Identify the types of data that is required by the system and will be stored in the database. Task 5.2 Database Technology and Design Consideration: Design the appropriate database and selecting the appropriate technology to support its scalability and maintainability. |  |  |  |
| Deliverables: D5.1: Data Requirements Document D5.2: Database Conceptual Design |  |  |  |
| WP 6: Static Web Prototype Development |  |  |  |
| Start Date: November 25, 2025 |  | End Date: December 20, 2025 |  |
| Leader: | Doğukan | Members Involved: | Doğukan Nil |
| Objective: The objective of this work package is to develop a static web prototype that represents the planned UI/UX and the structure of the website (in WP 3) with React implementation. This prototype can be used as the frontend foundation layout and the navigation of the website before the full implementation. |  |  |  |
| Tasks: Task 6.1 Structural Implementation: Build the structural HTML for the pages and defining the hierarchy (header, body, footer, etc.) matching the figma design. Task 6.2 Styling and Responsiveness: Apply the styling to the website with CSS to better visualize how the overall website will look like. Task 6.3 Static Content Population: Insert a placeholder texts, or images (mock data) to see how it behaves to the page and visualize a realistic content inside the page. |  |  |  |
| Deliverables: D6.1: Static Website Prototype D6.2: Feedback and Review Document |  |  |  |

## Phase 2 – Implementation (ENS 492)

The implementation phase focuses on backend development, database integration, and full functionality of the React interface. It also includes e-commerce and donation modules, content upload, testing, and deployment.

| WP# | Task | Duration | Responsible | Task Leader |
| --- | --- | --- | --- | --- |
| 9 | Backend setup & API structure | Feb 10 – Feb 25 | Alp, Doğukan | Alp |
| 10 | Database creation & integration | Feb 15 – Mar 1 | Alp, Doğukan | Alp |
| 11 | Functional frontend development (React) | Mar 1 – Mar 31 | Umar, Nil | Umar |
| 12 | E-commerce & donation pages | Mar 15 – Apr 10 | Alp, Doğukan | Doğukan |
| 13 | Content upload & NGO review | Apr 1 – Apr 15 | All members | Nil |
| 14 | Testing & debugging (functionality and responsiveness) | Apr 10 – Apr 30 | All members | Umar |
| 15 | Final presentation & deployment | May 1 – May 15 | All members | Doğukan |

| WP 9: Firebase Configuration & Backend Logic |  |  |  |
| --- | --- | --- | --- |
| Start Date: February 10, 2026 |  | End Date: February 25, 2026 |  |
| Leader: | Alp | Members Involved: | Alp Doğukan |
| Objective: The objective of this work package is to initialize the Firebase Cloud Project and configure the infrastructure. This WP focuses on setting up the Firebase Authentication (to handle JWT automatically) and initializing a secure backend logic. |  |  |  |
| Tasks: Task 9.1 Backend Initialization and SDK Setup: Create the project in the Firebase console, and integrate the Firebase Client SDK into the React Application (in WP 11). Configure environment variables (API key, Auth domain) to connect it securely with the frontend. Task 9.2 Authentication Configuration: Enable authentication providers (Email/Paassword) in the firebase console. This system will automatically create and manage the JWT for user sessions. |  |  |  |
| Deliverables: D9.1: Firebase Project Configurations D9.2: Auth Flow Documentation |  |  |  |
| WP 10: Firestore Database Setup |  |  |  |
| Start Date: February 15, 2026 |  | End Date: March 1, 2026 |  |
| Leader: | Alp | Members Involved: | Alp Doğukan |
| Objective: The objective of this work package is to create the planned database to store all the data requirements. It will use NoSQL data structure using Cloud Firestore. It involves writing Firestore Security Rules to replace the traditional backend API validation. |  |  |  |
| Tasks: Task 10.1 NoSQL Data Modelling: Create the root collections (users, donation, etc.) and define the document structure based on the requirements in WP 5. Consistent naming convention is needed since NoSQL is a schemaless database. Task 10.2 Security Rules Implemenation: Write and deploy Firestore Security Rules (.rules file). This rules will act as the backend logic, determining who can read or write data (e.g. admin, or guest user). |  |  |  |
| Deliverables: D10.1: Firestore Database D10.2: Security .rules File |  |  |  |
| WP 11: Functional frontend development (React) |  |  |  |
| Start Date: March 1, 2026 |  | End Date: March 31, 2026 |  |
| Leader: | Umar | Members Involved: | Umar Nil |
| Objective: The objective of this work package is to transform the static prototype frontend created in WP 6 into a dynamic application. It will also focus on integrating the frontend with the Firebase Client SDK and ensuring real-time data synchronization with Firestore. |  |  |  |
| Tasks: Task 11.1 React Project Setup: Initialize the React project structure and configuring the Global Context Provider so all users (logged in/out) can still access the components in the main page. Task 11.2 UI components Implementation: Convert the static prototypes from WP 6 into a functional React components. Follow the structural hierarchy defined in the system design. Task 11.3 Firestore Data Integration: Replace the placeholders (mock data) with real data from Cloud Firestore. Implement the Data fetching logic using the Firebase SDK to display dynamic content, like articles, images and videos. |  |  |  |
| Deliverables: D11.1: Functional React Application D11.2: Component Documentation |  |  |  |
| WP 12: Donation Page & Payment Integration |  |  |  |
| Start Date: March 15, 2026 |  | End Date: April 10, 2026 |  |
| Leader: | Doğukan | Members Involved: | Doğukan Alp |
| Objective: The objective of this workpackage is to design and implement secure payments using serverless cloud functions. Since the payment’s secret key cannot be exposed in the React Code, this WP focuses on deploying a Cloud Function to handle the handshake between our application and the Payment Provider. |  |  |  |
| Tasks: Task 12.1 Payment Cloud Function: Develop a Node.js Cloud Function (serverless backend) that listens for donation requests. This function will securely communicate with the Payment gateway API to generate the “Payment Intent” and return the client secret to the frontend. Task 12.2 Frontend Checkout Integration: Integrate the payment widgets in React. It will use the secret key obtained from the Cloud Function to finalize the transaction securely without exposing sensitive data. |  |  |  |
| Deliverables: D12.1: Deployed Payment Cloud Function D12.2: Donation Transaction Log (Stored in Firestore) |  |  |  |
| WP 13: Content Upload & Validation |  |  |  |
| Start Date: April 1, 2026 |  | End Date: April 15, 2026 |  |
| Leader: | Nil | Members Involved: | Nil Alp Doğukan Umar |
| Objective: The objective of this work package is to upload the contents using the Admin Page into the Firestore Database, so it can appear in the main NGO page. This step validates the content management functions correctly for non-technical users. |  |  |  |
| Tasks: Task 13.1 Content Upload and Data Seeding: Use the Admin Page to upload the contents like articles, images or videos. Task 13.2 Content Rendering Verification: Verify that the content is loaded correctly into the frontend. Check for layout shifts when the images load and ensure that all the contents displayed correctly. |  |  |  |
| Deliverables: D13.1: Populated Database (with real contents) D13.2: Content Validation Documentation |  |  |  |
| WP 14: Testing & Debugging (functionality and responsiveness) |  |  |  |
| Start Date: April 10, 2026 |  | End Date: April 30, 2026 |  |
| Leader: | Umar | Members Involved: | Umar Nil Alp Doğukan |
| Objective: The objective of this work package is to test the system’s functionality and run a debug test to find any bug across different devices and screen sizes. It focuses on testing with cross-browser compatibility, and mobile device responsiveness. It will also includes strict validation for the critical path like authentication, donation flow, and data submission. |  |  |  |
| Tasks: Task 14.1 Functional Testing: Execute test cases for critical user flows like donation. Verify that the React frontend handles the API errors and display the user friendly error message. Task 14.2 Responsiveness Test: Test the application on different mobile devices and different browsers. Fix the CSS grid issues to ensure the layout does not break on different screen sizes. Task 14.3 Bug Fixing and Verification: Fix the bug and defects found and verify if it is fixed or resolved. |  |  |  |
| Deliverables: D14.1: Bug Report and Fix Log D14.2: Tested and Verified Working Website |  |  |  |
| WP 15: Production Deployment |  |  |  |
| Start Date: May 1, 2026 |  | End Date: May 15, 2026 |  |
| Leader: | Doğukan | Members Involved: | Doğukan Umar Nil Alp |
| Objective: The objective of this work package is to deploy the final application to a public hosting environment. This involves configuring the hosting provider to serve the application securely over HTTPS. |  |  |  |
| Tasks: Task 15.1 Production Build: Run the production build script to generate optimized static files. Ensure the code splitting is active to minimize the initial load time. Task 15.2 Hosting Configuration & DNS: Deploy the build artifacts to Firebase Hosting. Configure the custom domain name and verify that SSL certificate is active. Set up URL rewrites to handle React Router (Single Page Application) navigation correctly on the server. |  |  |  |
| Deliverables: D15.1: Live Website URL D15.2: Deployment Manual |  |  |  |

Exam and Buffer Periods

- 4 – 13 January 2026: All members have final exams → no project work scheduled.

- 14 – 31 January 2026: Buffer / catch-up period to recover from any previous delays or to advance documentation and technical setup before ENS 492 starts.

## 9.2. Delay Impact and Mitigation

To minimize risk, a buffer period is intentionally built into the schedule.
 Possible delays and actions include:

- UI/UX delays: Design and development tasks can be parallelized; weekly reviews keep the workflow aligned.

- Backend/API delays: Temporary mock APIs will allow frontend testing to proceed.

- NGO feedback delays: Internal reviews will replace external feedback if necessary.

- Testing delays: Early partial testing (starting mid-March) will prevent end-phase bottlenecks.

- Exam period: No tasks scheduled; 14–31 Jan reserved as a recovery buffer to ensure ENS 492 begins on time.

This structured timeline and the built-in flexibility ensure the project remains on track and that all deliverables can be completed by May 2026 without compromising quality.

# ETHICAL ISSUES

This project involves designing and developing a public website for a non-governmental organization (NGO) that raises awareness about Myasthenia Gravis (MG). Because it operates in the health and donation domain, several ethical and legal considerations apply. All medical information presented on the site will be verified by the NGO and based on reliable, evidence-based sources. A disclaimer will clarify that the content is for informational purposes only and not medical advice. Any personal data collected through donation or contact forms will comply with Türkiye’s Personal Data Protection Law (KVKK, No. 6698); only essential information will be collected, stored securely, and transmitted through encrypted (HTTPS) connections.

Visual and textual content will respect the dignity of individuals living with MG, avoiding stereotypes or sensationalism. Consent will be obtained for any personal images or stories shared on the site. Donation and sales features will be implemented with transparency about fund usage and data handling. Additionally, the project will be designed in compliance with Turkish NGO and e-commerce regulations, ensuring that any fundraising or product sales are legally permitted. The team will conduct deeper research and, if necessary, coordinate with the NGO to obtain the required permissions or sales authorizations before deployment.

# FEASIBILITY DISCUSSIONS

The project is feasible from technical, operational, economic and legal perspectives. The chosen stack, React Native and Firebase, aligns well with the team’s skills and provides all required capabilities, which reduces technical risk and simplifies development. Operationally, the system’s role-based structure and data-driven content model allow NGOs with limited technical expertise to manage their websites efficiently. The economic feasibility is strong, as the platform runs on low-cost or free-tier cloud services, and no major external expenses are expected.

The two semester Scrum schedule, combined with modular development, ensures that the required features can be delivered within the given timeline. Ethical and legal feasibility is addressed through careful consideration of KVKK compliance, responsible handling of personal data and controlled editing of MG-related informational content. By separating sensitive content, handled only by the admin, from frequently updated items managed by the editor, the platform minimizes risks associated with misinformation, unauthorized access or data mismanagement. Although the dynamic nature of the system introduces potential challenges such as maintaining consistent data structures, ensuring content integrity and providing a stable experience for NGOs with varying capacities, these risks are mitigated through a fixed page architecture, a well-defined Firestore schema and a role-based interface that prevents accidental misconfiguration. Overall, the project is realistic, sustainable and implementable within the constraints of the ENS491 and ENS492 framework.

## 11.1 Market & Competitive Analysis

NGOs increasingly rely on digital platforms to communicate their mission, engage with supporters and provide reliable information, yet many lack the technical capacity to maintain modern and dynamic websites. Existing solutions, such as generic content management system (CMS) platforms or template-based website builders, often require either paid subscriptions or technical expertise that small organizations typically do not possess. These tools also do not fully address the needs of health focused NGOs that must present accurate information, update content frequently and comply with data protection laws.

The proposed platform offers a focused and accessible alternative by providing a reusable structure supported by a role based management panel and a clear separation of sensitive and frequently updated content. This approach enables NGOs to maintain an active and reliable digital presence without relying on developers. Using the Myasthenia Gravis Foundation as a proof of concept demonstrates the platform’s value in contexts where accuracy, transparency and regular updates are essential. Overall, the system positions itself between complex CMS tools and basic website templates, offering a balanced, low cost and NGO oriented solution.

## 11.2 Academic Analysis

The project is informed by academic studies on digital information systems, NGO communication strategies and patient oriented platforms. Literature highlights that non profit organizations often require accessible and sustainable digital tools that reduce technical dependency while ensuring consistent information delivery. This need is particularly evident in health related contexts, where patients and caregivers rely on reliable and clearly structured online resources. The project reflects these findings by prioritizing clarity, continuity and ease of content management. In terms of software engineering, the system design incorporates principles widely discussed in academic work, including modular architecture, separation of concerns and data driven content structures. These choices support long term maintainability and align with best practices for cloud backed web applications. Additionally, the emphasis on responsible data handling and adherence to KVKK corresponds to current research on privacy aware system design. By integrating these theoretical insights into a practical implementation, the project demonstrates a solid academic foundation and a thoughtful interpretation of relevant research within the NGO domain.

# REFERENCES

- Bubuioc, A. M., Kudebayeva, A., Turuspekova, S., Lisnic, V., & Leone, M. A. (2021). The epidemiology of myasthenia gravis. Journal of Medicine and Life, 14(1), 7–16. https://doi.org/10.25122/jml-2020-0145

- Gilhus, N. E., Tzartos, S., Evoli, A., Palace, J., Burns, T. M., & Verschuuren, J. J. G. M. (2019). Myasthenia gravis. Nature Reviews Disease Primers, 5(1), Article 30. https://doi.org/10.1038/s41572-019-0079-y

- KVKK. (2016). Kişisel Verilerin Korunması Kanunu (Law on the Protection of Personal Data), Law No. 6698. Official Gazette No. 29677, April 7, 2016. Retrieved from https://www.mevzuat.gov.tr/mevzuat?MevzuatNo=6698&MevzuatTur=1&MevzuatTertip=5

- McCallion, J., Borsi, A., Noel, W., et al. (2024). Systematic review of the patient burden of generalised myasthenia gravis in Europe, the Middle East, and Africa. BMC Neurology, 24, 61. https://doi.org/10.1186/s12883-024-03553-y

- Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum.org. https://scrumguides.org

- Sciancalepore, M., et al. (2024). Prevalence, incidence, and mortality of myasthenia gravis and myasthenic syndromes worldwide: A systematic review. Neuroepidemiology. https://doi.org/10.1159/000539577